**Software Development Capstone Topic Approval Form**

The purpose of this document is to help you clearly explain your capstone topic, project scope, and timeline. Identify each of these areas so that you will have a complete and realistic overview of your project. Your course instructor cannot sign off on your project topic without this information*.*

*Note: You must fill out and submit this form. Space beneath each number will expand as needed.*

*Any cost associated with developing the application will be the responsibility of the student.*

**INFORM MENTOR:**

Potential use of proprietary company information: (Y/N)  
No proprietary company information will be used.

**ANALYSIS:**

1. Project topic AND description:

This is an application for cataloging and reporting file information from disparate sources.

This will crawl target file systems to gather and catalog file information (i.e., file system location, size, modification date) as well as meta data contained within files (i.e., Author, GPS location, resolution) as is supported by the file type and its relevance to customer requirements.

1. Project purpose/goals:

The marketing department and HR department share two core issues resulting from uncontrolled disparate digital resources. The first issue is that they are running out of shared storage space in the company’s common shared file system. The corporate board has rejected their request for more storage space and ordered that these departments remove unnecessary and redundant materials from the shared file systems, instead. and they are finding difficult to determine, in a timely manner, which files may be deleted. The second issue is that an overwhelming number of files have been accumulated in the shared file system over time. There have been too many incidents where the marketing and HR department personnel failed to meet production deadlines due to the delays encountered while trying to locate various digital resources required for updating promotional and internal publications.

The corporate board has denied their request for more storage space. Instead, they were directed to remove files that are no longer needed and to remove unnecessary redundancies before they can request additional storage space. They need to re-organize all marketing files and define governance so proprietary company materials can be more easily located in the future. Previously, there was no official governance, and marketing materials have been scattered across loosely structured file shares, personal workstations and even on DVDs stored in physical file cabinets. It was determined that all files need to be centrally cataloged. Each cataloged file needs to include information about the file system location and contents of the file, including file type, size, and creation and modification dates. For file types that support/include it, meta data information should be extracted, including title, description, producer, composer, author, resolution, resolution, duration, dimensions, bit rate and geographic location.

There are solutions on the market that could be used, such as file system linters and multimedia cataloging software. However, affordable file system linters do not deal well with that many files, or they do not have the ability to catalog files from several removable media sources into a singular interface. Additionally, most affordable multimedia cataloging software is mainly geared toward single-user scenarios. Other more expensive solutions also include functionality which will never be used by the marketing department, making their cost unjustifiable.

The solution needs to be able catalog files from various source media, such as local hard drives, shared drives and DVDs. In the case of removable media, the solution needs to be able identify physical media from which it was obtained. Once all file data is collected it needs to be viewed, filtered, sorted and grouped as a whole, so management staff can develop file storage governance (i.e. folder structure, storage medium, file sizes and types) as well as what resources are needed in order to bring everything into compliance. This will also allow them to periodically re-catalog files so they can monitor for non-compliance or to identify areas where the governance may need to be amended.

**DESIGN and DEVELOPMENT:**

1. Application Type (select one):

* Mobile (indicate Apple or Android)
* Web
* Stand-Alone

Stand-alone desktop application which writes to a shared database.

1. Programming/development language(s) that you will use:  
   Desktop application will be written in C# using Microsoft Windows Presentation Foundation. Database communication will be accomplished using T-SQL queries.
2. Operating System(s)/Platform(s) that you will use:  
   Application will be developed using Visual Studio on a Windows 10 laptop. Further validation will be completed by installing the application on Windows Server 2016 and testing its operation there.
3. Database Management System you will use:  
   The target DBMS will be Microsoft SQL Server 2016.
4. Estimated number of hours for:
   * 1. Planning and Design: 10
     2. Development: 100
     3. Documentation: 10
     4. Total: 120
5. Projected completion date: Monday, May 24, 2021

**IMPLEMENTATION and EVALUATION:**

1. Describe how you will approach the execution of your project:  
   Development will use an adapted Iterative Agile approach, whereby the software developers will strive to adhere to Agile values and principles. From the customer’s perspective, the product “release” is defined as the completion of the project, rather than the completion of an epic, milestone or sprint. Furthermore, time frames of epics will be constrained to give the customer a higher degree of predictability of product cost and delivery.
   1. Work with customer to create use cases and user stories to define what the customer needs to do. Ensure that a concrete listing of file types to be supported is determined. This is to include the meta data to be extracted from each file type and how the customer needs to use the meta data.
   2. Create wireframe and UML diagrams. Create a list of requirements (functional and non-functional) for completion of the initial release. Include time and cost estimates for each requirement. Associate requirement with use cases and/or user stories.
   3. Review diagrams and requirements with customer. Customer may request modifications, defer requirements for a future release, or omit them if they are too expensive. If customer makes any modifications, revert to step “b”.
   4. Organize requirements into epics. Epics will be developed within separate software modules, where possible.
   5. At the start of each epic, define milestones (if needed) and tasks. Epics will be fulfilled in 1 or more sprints.
   6. Perform final unit tests and user acceptance tests.
   7. Deploy to customer site.

ý **This project does not involve human subjects research and is exempt from WGU IRB review.**

**STUDENT SIGNATURE**

**­­­­­­­­­­­­­­­­­­­­­­­­­­­­­\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**By signing and submitting this form, you acknowledge** any cost associated with development and execution of the application will be the responsibility of the student.

**COURSE INSTRUCTOR’S NAME:**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**COURSE INSTRUCTOR APPROVAL DATE:**